**Business Objective:**

Unavailability of chat option to get your data science interview questions with your answers, for a one stop solution on your seeking Data Science interview answers for your questions.

Objective: To create a Chat bot to provide a seamless response to Data Science interview questions with an appropriate answer, by mining from the web.

**Milestones:**

30 days to complete the Project

| **Milestone** | **Duration** | **Task start - End Date** |
| --- | --- | --- |
| `off and Business Objective discussion | 1 day | 04/09/2021 |
| Data set Details | 1 Week – 1 ½ week | 11/09/2021 |
| EDA | 2 Weeks – 2 ½ week | 18/09/2021 |
| Model Building | 1 Week – 1 ½ week | 25/09/2021 |
| Model Evaluation | 1 ½ week |  |
| Feedback | 25/09/2021 |
| Deployment | 1 Week | 02/10/2021 |
| Final presentation | 1 day | 02/10/2021 |